# Secure Software Engineering Laboratory

## Sprint Planning and Backlog Management using Jira

## Aim

To create a Scrum project in Jira and perform Sprint Planning by creating Epics, User Stories, Product Backlog, Sprint Backlog, and tracking sprint execution.

## Learning Outcomes

Create a Scrum project in Jira.

Create Epics and User Stories.

Build and prioritize a Product Backlog.

Estimate Story Points.

Create and start a Sprint.

Track Sprint progress using Scrum Board and Burndown Chart.

## Software Requirements

Jira Cloud (Free Version)

Internet Connection

Google Account

## Problem Statement

Higginbothaams Technologies is developing an Online Library Management System with modules such as User Registration, Login, Book Search, Issue Book, Return Book, Fine Calculation, and Admin Dashboard. The team follows Scrum. Configure the project in Jira and perform Sprint Planning.

## Lab Tasks

Task 1 – Create a Scrum Project
Create a Scrum project named 'Library Management System'. Capture screenshots of the project creation page and Scrum board.

Task 2 – Create Epics
Create four Epics: User Management, Book Management, Transactions, and Administration.

Task 3 – Create User Stories
Create user stories for Registration, Login, Forgot Password, Search Book, View Book Details, Add New Book, Issue Book, Return Book, Calculate Fine, Admin Login, and Generate Reports. Include summary, description, priority, and assignee.

Task 4 – Prioritize Product Backlog
Arrange user stories as High, Medium, and Low priority in the Product Backlog.

Task 5 – Estimate Story Points
Assign Story Points (e.g., Login–3, Registration–5, Search Book–8, Issue Book–5, Reports–13).

Task 6 – Create Sprint 1
Create a two-week sprint named Sprint 1 and move appropriate user stories into the sprint.

Task 7 – Start Sprint
Start Sprint 1 and record the Sprint Goal and Sprint Duration.

Task 8 – Update Sprint Progress
Move issues across the workflow: To Do → In Progress → Done. Move at least three stories to In Progress and two stories to Done.

Task 9 – Assign Team Members
Assign different user stories to different developers/team members.

Task 10 – Generate Reports
Capture screenshots of the Product Backlog, Sprint Backlog, Scrum Board, Sprint Report, and Burndown Chart.

## Cyber Security Extension

Create another Scrum project for a Secure Online Banking System. Add Epics such as Authentication, Authorization, Secure Transactions, and Audit Logging. Create user stories for Multi-Factor Authentication, Password Encryption, SQL Injection Prevention, Role-Based Access Control, Session Timeout, and Security Logging.

## Deliverables

Jira project screenshots

Product Backlog

Sprint Backlog

Scrum Board

Burndown Chart

Sprint Report

PDF/Printed Lab Report

## Assessment Rubric

| Criteria | Marks |
| --- | --- |
| Scrum Project Creation | 2 |
| Epic Creation | 2 |
| User Story Creation | 4 |
| Backlog Prioritization | 3 |
| Story Point Estimation | 2 |
| Sprint Planning | 3 |
| Sprint Execution | 2 |
| Report Submission | 2 |